# Playwright MAP Automation Framework: Roadmap, Tasks, and Subtasks

## Phase 1: Framework Foundation & Configuration

- Task 1.1: Node.js and TypeScript project setup with package.json scripts and tsconfig.json.

- Task 1.2: Centralized Playwright configuration (playwright.config.ts) with multi-project definitions (chained vs independent).

- Task 1.3: Safe Environment loader (environmentConfig.ts) supporting process.env and local .env fallback.

- Task 1.4: Structured Winston logger implementation with formatted timestamps, log levels, and environment tags.

## Phase 2: Universal Component Action Library

- Task 2.1: FormControls helper (text, password, email, number, textarea, contenteditable).

- Task 2.2: SelectionControls helper (checkbox, radio button, select dropdown, multi-select, combobox, toggle switch).

- Task 2.3: PickerControls helper (range slider, color picker, date/time pickers, file upload, drag-and-drop).

- Task 2.4: OverlayControls helper (native modal dialog, popovers, accordions/details).

- Task 2.5: NavigationControls helper (tabs, breadcrumbs, pagination, drawers).

- Task 2.6: DataDisplayControls helper (data tables with row/column lookups, lists, progress bars, meters).

## Phase 3: Self-Healing MAP Execution Engine

- Task 3.1: MapExecutionEngine implementation with candidate locator fallback tree.

- Task 3.2: Circuit breaker logic (maximum 3 retries per failing interaction).

- Task 3.3: Structured telemetry logger ([MAP-ANALYSIS], [EXECUTION_LOG], [STATE_VERIFICATION]).

- Task 3.4: Dynamic async hydration handlers (waiting for network responses and DOM actionability).

## Phase 4: AWS S3 Cloud Storage Integration

- Task 4.1: S3 client initialization using AWS SDK v3 with IAM role fallback.

- Task 4.2: S3Helper CRUD operations (downloadFile, uploadFile, writeJsonObject, readJsonObject, deleteObject).

- Task 4.3: Integration with Page Objects for bulk CSV/XLSX file uploads with automatic local cache cleanup.

- Task 4.4: Cross-suite runtime state persistence workflow.

## Phase 5: Modular Page Object Models & Interfaces

- Task 5.1: Interface contracts for all application pages in src/pages/interfaces/.

- Task 5.2: Page Object classes implementing contracts with simple constructors and data destructuring.

- Task 5.3: Decomposition of large workflows into atomic sub-methods and composite orchestrator methods.

- Task 5.4: Custom test fixtures (testFixtures.ts) for automatic page object and test data injection.

## Phase 6: Test Suite Authoring & Tagging Taxonomy

- Task 6.1: Implementation of @crud UI-first data lifecycle test suites (@create, @read, @update, @delete).

- Task 6.2: Implementation of @read-only layout and non-mutating UI validation suites.

- Task 6.3: Implementation of @chained sequential suites running with workers: 1 and test.describe.serial.

- Task 6.4: Allure metadata annotations (Epic, Feature, Story, Description) and Given-When-Then BDD steps.

## Phase 7: QA Documentation & Automated Verification

- Task 7.1: Setup documents/bugs.md with automated status transition and verification audit trail.

- Task 7.2: Setup documents/recommendations.md for UX safety proposals (e.g. deletion confirmation dialogs).

- Task 7.3: Setup documents/doubts.md for business requirement ambiguities.

## Phase 8: CI/CD Pipeline & Reporting Integration

- Task 8.1: GitHub Actions workflow with secret injection, Allure report generation, and artifact archiving.

- Task 8.2: Jenkinsfile pipeline configuration with credentials store binding.

- Task 8.3: Bitbucket Pipelines configuration.